GSD Project Initialization System

Technical Specification

Version 1.0

Specification-First Multi-Agent Go Development Platform

# Table of Contents

# 1. Executive Summary

## 1.1 Purpose

This document specifies the complete technical architecture for the GSD (Go Software Development) Project Initialization System, a spec-first, multi-agent platform optimized for Go development workflows. The system orchestrates software development tasks across multiple LLM providers, maintains persistent state through file-based artifacts, and enforces a requirements-driven development process.

## 1.2 Scope

The GSD system is designed to:

- Convert project ideas into structured, executable development plans

- Generate comprehensive planning artifacts that survive context resets

- Orchestrate specialized agents for distinct development responsibilities

- Route tasks intelligently across multiple LLM providers based on capability and cost

- Maintain verifiable, auditable state throughout the development lifecycle

- Enforce Go-specific best practices, idioms, and tooling integration

## 1.3 Key Design Principles

- Specification Before Implementation - No coding until planning artifacts are complete

- File-Based Persistence - All state lives in structured files for resumability

- Agent Specialization - Single responsibility per agent with explicit handoff protocols

- Multi-LLM Native - Provider abstraction and intelligent routing from day one

- Go-First Architecture - Optimized for Go idioms, tooling, and ecosystem

- Phased Delivery - Small, verifiable increments with explicit exit criteria

- Deterministic Workflows - Reproducible, auditable execution paths

# 2. System Architecture

## 2.1 High-Level Architecture

The GSD system is structured as a layered architecture with clear separation of concerns:

| Layer | Responsibility |
| --- | --- |
| CLI/UI Layer | User interaction, command routing, progress display, artifact viewing |
| Orchestration | Agent coordination, workflow execution, task scheduling, handoff management |
| Agent Runtime | Agent execution, context loading, artifact generation, verification |
| LLM Provider | Provider abstraction, request normalization, routing, fallback, cost tracking |
| Go Intelligence | Repository analysis, module detection, package graph, conventions checking |
| State/Persistence | File-based artifacts, state management, event logging, configuration |

## 2.2 Component Diagram

Core components and their interactions:

### 2.2.1 CLI Controller

- Entry point for all user commands

- Command parsing and validation

- Progress and status rendering

- Interactive question handling

### 2.2.2 Workflow Orchestrator

- Coordinates agent execution sequences

- Manages task dependencies and parallelization

- Enforces phase transitions and gate checks

- Handles resumption after interruptions

### 2.2.3 Agent Runtime

- Loads agent definitions and contracts

- Assembles execution context from artifacts

- Invokes LLM provider layer

- Validates outputs against success criteria

- Writes artifacts to disk

### 2.2.4 Provider Router

- Selects optimal provider based on task type and requirements

- Normalizes requests across provider APIs

- Handles streaming and non-streaming responses

- Implements retry logic and fallback chains

- Tracks token usage and costs

### 2.2.5 Repository Analyzer

- Detects Go modules, workspaces, and packages

- Builds package dependency graphs

- Identifies test files, benchmarks, and examples

- Checks for common Go conventions and anti-patterns

- Generates repository intelligence summaries

### 2.2.6 State Manager

- Reads and writes .planning/ artifacts

- Maintains STATE.md with current execution position

- Logs events to structured log files

- Manages configuration through config.json

- Supports checkpoint and resume operations

# 3. Data Models and Schemas

## 3.1 Configuration Schema

The config.json file defines system-wide behavior:

{

"mode": "interactive",  // interactive | batch | daemon

"granularity": "fine",  // coarse | fine | micro

"model_profile": "balanced",  // fast | balanced | powerful

"planning": {

"commit_docs": true,

"search_gitignored": false,

"auto_research": true

},

"workflow": {

"research": true,

"plan_check": true,

"verifier": true,

"human_approval_gates": true

},

"git": {

"branching_strategy": "phase-based",

"phase_branch_template": "gsd/phase-{phase}-{slug}"

},

"project": {

"language": "go",

"project_type": "cli | web | daemon | library",

"go_version": "1.23"

},

"llm": {

"multi_provider": true,

"routing_mode": "rule-based",  // manual | rule-based | dynamic

"fallback_enabled": true,

"track_costs": true,

"track_tokens": true

},

"safety": {

"allow_file_writes": true,

"allow_command_execution": false,

"require_approval_for_edits": true

}

}

## 3.2 State Schema

STATE.md maintains execution state in structured markdown:

# State

## Current Phase

Phase: 1 - Project Skeleton and Core Contracts

Status: in-progress | completed | blocked

Started: 2025-01-15T10:30:00Z

## Current Task

Agent: Architect

Task: Generate ARCHITECTURE.md

Status: running

## Completed Steps

- [x] Initialization questionnaire

- [x] PROJECT.md generation

- [x] Research phase

- [x] REQUIREMENTS.md synthesis

## Next Actions

1. Complete ARCHITECTURE.md

2. Generate STACK.md

3. Run verification gate

## Open Decisions

- D-001: Choice between SQLite and BoltDB for state

- D-002: Web UI framework selection

## Blockers

None

## 3.3 Agent Definition Schema

Each agent is defined in AGENTS.md with this structure:

## Agent: [Agent Name]

### Mission

- One-sentence primary responsibility

- Clear boundaries and scope

### Inputs

- Required artifacts (with exact file paths)

- Optional artifacts

- External data dependencies

### Outputs

- Artifact file paths

- Expected format and structure

### Model Preference

- Provider: anthropic | openai | google | local

- Model tier: fast | balanced | powerful

- Rationale: why this choice

### Success Criteria

- Completeness checks

- Format validation

- Content quality metrics

### Handoff Rules

- Next agent(s) in sequence

- Handoff conditions

- State updates required

# 4. LLM Provider Integration Layer

## 4.1 Provider Abstraction Interface

All LLM providers must implement this interface:

type Provider interface {

// Metadata

Name() string

Capabilities() ProviderCapabilities

HealthCheck(ctx context.Context) error

// Request handling

Complete(ctx context.Context, req CompletionRequest) (*CompletionResponse, error)

Stream(ctx context.Context, req CompletionRequest) (<-chan StreamChunk, error)

// Cost tracking

GetCost(usage TokenUsage) Cost

}

## 4.2 Capability Matrix

Each provider declares its capabilities:

| Provider | Streaming | JSON Mode | Tools | Context Window |
| --- | --- | --- | --- | --- |
| Anthropic Claude | Yes | No | Yes | 200K tokens |
| OpenAI GPT-4 | Yes | Yes | Yes | 128K tokens |
| Google Gemini | Yes | Yes | Yes | 1M tokens |
| Ollama (local) | Yes | Varies | Varies | Model-dependent |

## 4.3 Routing Strategy

Provider selection follows a rule-based system:

### 4.3.1 Task-Based Routing

| Task Category | Preferred Provider | Rationale |
| --- | --- | --- |
| Architecture Design | Anthropic Claude | Strong reasoning, large context |
| Code Generation | OpenAI GPT-4 | Strong code synthesis |
| Summarization | OpenAI GPT-3.5 | Cost-effective, fast |
| Requirements Analysis | Anthropic Claude | Analysis depth |
| Test Generation | OpenAI GPT-4 | Structured output quality |

### 4.3.2 Fallback Chain

If the primary provider fails, the system attempts fallback:

- Primary provider attempt with retry (3 attempts, exponential backoff)

- Secondary provider from same tier (if configured)

- Fallback to higher-tier model if task is critical

- Human escalation if all providers fail

# 5. File System Design

## 5.1 Directory Structure

The .planning/ directory contains all persistent state:

.planning/

├── PROJECT.md                   # Project definition

├── REQUIREMENTS.md              # Numbered requirements

├── ROADMAP.md                   # Phase breakdown

├── STATE.md                     # Current execution state

├── ARCHITECTURE.md              # System design

├── STACK.md                     # Technology choices

├── CONSTRAINTS.md               # Limits and boundaries

├── LLM-PROVIDERS.md             # Provider configuration

├── AGENTS.md                    # Agent definitions

├── TEST-STRATEGY.md             # Verification approach

├── OPERATIONS.md                # Runtime operations

├── SECURITY.md                  # Security model

├── config.json                  # System configuration

├── research/

│   ├── project-research.md

│   ├── go-architecture.md

│   ├── provider-strategy.md

│   └── repo-intelligence.md

├── phases/

│   ├── phase-1.md

│   ├── phase-2.md

│   └── ...

├── decisions/

│   ├── go-conventions.md

│   ├── database-choice.md

│   └── ...

└── logs/

├── events.jsonl             # Structured event log

├── provider-calls.jsonl    # LLM API calls

└── costs.jsonl             # Cost tracking

## 5.2 Artifact Specifications

### 5.2.1 PROJECT.md

Required sections:

- Name - Project identifier

- Mission - One-sentence purpose

- Problem - What this solves

- Users - Target audience

- Jobs To Be Done - Core workflows

- V1 Success Criteria - Measurable outcomes

- Out of Scope - Explicit exclusions

- Principles - Design philosophy

- Product Shape - CLI/web/daemon/library

### 5.2.2 REQUIREMENTS.md

Structure:

- Each requirement has unique ID (R-001, R-002, ...)

- Categories: Functional, Non-Functional, Operational, Security, UX

- Fields: Description, Priority, Testability, Phase Mapping, Dependencies

- Labels: v1 / later / out-of-scope

### 5.2.3 ROADMAP.md

Phase structure:

- Goal - Phase objective

- Requirements Covered - Referenced by ID

- Deliverables - Code files, docs, tests

- Dependencies - Preceding phases or external

- Risks - Known challenges

- Exit Criteria - Verification checklist

# 6. Execution Engine

## 6.1 Workflow State Machine

The execution engine operates as a state machine:

| State | Actions | Transitions | Artifacts |
| --- | --- | --- | --- |
| INIT | Ask questions, gather requirements | → RESEARCH | PROJECT.md, config.json |
| RESEARCH | Run research agents in parallel | → SYNTHESIZE | research/*.md |
| SYNTHESIZE | Generate core planning docs | → VERIFY | REQUIREMENTS.md, ARCHITECTURE.md, etc. |
| VERIFY | Check completeness, consistency | → ROADMAP or SYNTHESIZE | Verification report |
| ROADMAP | Generate execution roadmap | → APPROVAL | ROADMAP.md, phases/*.md |
| APPROVAL | Present plan, await confirmation | → READY or INIT | STATE.md update |
| READY | Planning complete, ready for execution | Manual trigger | All artifacts complete |

## 6.2 Agent Execution Protocol

Each agent executes through this standardized protocol:

- Load Agent Definition

  - Read agent specification from AGENTS.md

  - Parse mission, inputs, outputs, success criteria

- Assemble Context

  - Load required input artifacts from disk

  - Load optional artifacts if available

  - Build system prompt with mission and constraints

- Select Provider

  - Read model preference from agent definition

  - Apply routing rules from config

  - Check provider health and availability

- Execute

  - Send request to provider

  - Stream progress if configured

  - Handle retries on transient failures

  - Log token usage and cost

- Validate Output

  - Check against success criteria

  - Verify format and completeness

  - Request human review if quality gate fails

- Write Artifacts

  - Write output to specified file path

  - Update STATE.md with completion

  - Log event to structured log

- Handoff

  - Identify next agent(s) per handoff rules

  - Queue next tasks in orchestrator

  - Mark current task complete

# 7. Command Line Interface

## 7.1 Command Structure

The CLI follows a verb-noun pattern:

| Command | Description |
| --- | --- |
| gsd init | Initialize new project planning |
| gsd status | Show current state and progress |
| gsd resume | Resume interrupted workflow |
| gsd view <artifact> | Display planning artifact |
| gsd verify | Run verification checks |
| gsd logs | Show event and provider logs |
| gsd costs | Display provider cost breakdown |
| gsd config | View or edit configuration |

## 7.2 Interactive Questioning

During initialization, the CLI presents questions in waves with progress indication:

━━━ GSD Project Initialization ━━━

Wave 1/8: Core Intent

? Project name: _

? One-sentence mission: _

? Primary interface (CLI/web/daemon/library): _

## 7.3 Progress Display

Active agent execution shows real-time progress:

━━━ Phase 1: Research ━━━

✓ Project Researcher (anthropic/claude-3.5-sonnet) - 12s

✓ Go Architecture Researcher (anthropic/claude-3.5-sonnet) - 8s

⠋ LLM Provider Researcher (openai/gpt-4) - running...

○ Repo Intelligence Researcher - queued

Tokens: 45,230 | Cost: $0.18

# 8. Agent Framework Specification

Detailed agent runtime, handoff protocols, parallel execution model, and agent definition DSL.

# 9. Go Repository Intelligence

Module detection algorithms, package graph construction, convention checking rules, and repository analysis engine.

# 10. Testing and Verification Strategy

Unit testing framework, integration test patterns, contract tests for providers, golden tests for prompts, requirement coverage tracking.

# 11. Security Model

Threat model, secret management, code execution sandboxing, prompt injection defenses, audit logging requirements.

# 12. Operations and Deployment

Local setup process, configuration management, secret handling, crash recovery, release strategy, distribution packaging.

# 13. Extensibility Architecture

Plugin system design, custom agent registration, provider plugin interface, hook points for custom workflows.

# 14. Performance Requirements

Latency targets, throughput expectations, resource constraints, concurrent agent limits, caching strategy.

# 15. Implementation Roadmap

## 15.1 Phase Breakdown

| Phase | Deliverables | Duration |
| --- | --- | --- |
| Phase 1 | Core abstractions, config system, file I/O | 2-3 days |
| Phase 2 | LLM provider layer, routing, cost tracking | 3-4 days |
| Phase 3 | Agent runtime, orchestration, state management | 4-5 days |
| Phase 4 | Go repository analyzer | 2-3 days |
| Phase 5 | Initialization workflow, questioning system | 3-4 days |
| Phase 6 | Verification layer, quality gates | 2 days |
| Phase 7 | CLI polish, progress display, logs | 2 days |
| Total | Full initialization system | 18-24 days |

## 15.2 Success Metrics

- Can initialize a greenfield Go project in under 10 minutes

- Generates complete, internally consistent planning artifacts

- Survives interruption and resumes from STATE.md

- Routes tasks across multiple providers successfully

- Tracks costs within 5% accuracy

- Produces artifacts that enable deterministic next-phase execution